Meeting Minutes 22/10/2026

- Defined the in and out of scope for smart campus project

- Fin took the discussed points and completed scope defining the project deliverables, In scope, out of scope, Project acceptance, constraints of the project, define the assumptions of the project.

- Discussed top level work breakdown structure and further delegated the task to harry to break down each top level into sub tasks

- Using Microsoft project to structure and assign timings for the project

Next week:

- Critical path analysis for project

- Begin procurement schedule

- Begin resource histogram